Evidence Review System

Architecture Migration Map & ReviewMatter Migration Epic

실제 코드 구조 기반 전수 매핑 · MIG-01~MIG-20 구현 계획 · AGENTS.md 재설계

| 항목 | 기준 |
| --- | --- |
| Repository | sage1993/evidence-review-system |
| Baseline main SHA | a42167ef6d2e8bf23f557bf12995398f79669b7b |
| Baseline tree SHA | b5825851d1653f6a48f6a79bc827e7c35d5ce1ac |
| 작성 기준일 | 2026-09-08 |
| 설계 원칙 | ReviewMatter mutable work layer + existing Formal Review core reuse |
| 전면 재작성 | 권고하지 않음 |
| 핵심 신규 복잡성 | Matter versioning / invalidation / formalization boundary / Workbench state |

상태: Architecture / Implementation Planning Report

# 1. Executive Summary

현재 ERS를 지속형 검토 업무 구조로 전환하는 것은 가능하지만, 기존 Formal Review Engine을 ReviewMatter로 전면 교체하는 방식은 권고하지 않는다. 권고안은 finalized evidence, deterministic retrieval, Track A/B validation, finalizer, Review Packet, Human Decision을 보존하고 그 앞에 별도의 mutable ReviewMatter/Workbench 계층을 추가하는 Strangler-style migration이다.

Immutable Source / Evidence
        ↓ read-only
ReviewMatter (mutable work authority)
        ↓ exact Matter revision
FormalizationSnapshot (immutable control input)
        ↓ one-way promotion
Existing Formal Review Core
        ↓
Final Review Packet
        ↓
Append-only Human Decision

가장 중요한 설계 결정은 새 상위 업무 객체의 내부 명칭을 ReviewCase가 아니라 ReviewMatter로 하는 것이다. 현재 저장소에는 이미 drawing case_id, CaseManifest, ReviewRequest.case_id, Review Packet v2.case_id가 존재하므로 새 persistent domain에 case_id 의미를 추가하면 semantic collision이 발생한다.

# 2. Source Basis and Current Baseline

본 보고서는 GitHub main a42167ef6d2e8bf23f557bf12995398f79669b7b의 실제 production tree, 현재 AGENTS.md, formal review/evidence/drawing/review-packet/workflow/release 코드와 2026-09-08 기준 이슈 상태를 바탕으로 작성했다.

| 근거 | 확인 내용 |
| --- | --- |
| main branch | Issue #155 fix PR #168이 병합된 baseline; branch protection은 아직 적용되지 않음 |
| AGENTS.md | 모든 자연어 질문을 formal Question Planner flow로 보내는 현재 규칙과 immutable evidence/Track/Human Decision 불변식 확인 |
| review_question.py / planned_review_question.py | Question/Plan→retrieval→run→Track→finalization orchestration 확인 |
| review_run.py / abstention/finalizer.py | immutable run, Track validation, finalizer/packet authority 확인 |
| evidence/finalization.py / snapshot.py | FINALIZED lifecycle, logical snapshot, exact closed-file DB SHA, no-sidecar trust 확인 |
| workflow/events.py | Formal Run append-only workflow journal authority 확인 |
| parsing/drawing_case.py / case_visual.py | 기존 case_id / CaseManifest / CASE-VIS semantics 확인 |
| review_packet/* | packet-derived read-only review projection 및 protected viewer/Human Decision 분리 확인 |

# 3. Target Authority Model

| 객체 | 역할 | 변경 가능 | 최종 authority |
| --- | --- | --- | --- |
| Source / finalized Evidence | 원본·근거 | 아니오 | 예 |
| ReviewMatter | 검토 건 작업 상태 | 예 | 아니오 |
| MatterIssue | 업무 쟁점 상태 | 예 | 아니오 |
| DraftObservation / DraftFinding | AI/사람 초안 | 예 | 아니오 |
| EvidenceSelection | Matter가 채택한 검증 가능한 근거 참조 | 예 | 아니오 |
| FormalizationSnapshot | 정확한 Matter revision의 formal 입력 | 아니오 | control authority |
| Formal Review Run | Track/engine 실행 | 아니오 | machine execution authority |
| Final Review Packet | 검증된 machine result | 아니오 | 예 |
| Human Decision | 사람의 packet-bound 결정 | append-only | 예 |

# 4. Architecture Migration Map - module disposition

| Subsystem | 대표 모듈 | 판정 | 난이도 | Migration 원칙 |
| --- | --- | --- | --- | --- |
| Evidence authority | evidence/* | KEEP / PROTECTED | D1 change, D5 preservation | Matter data를 evidence.sqlite에 저장하지 않음 |
| Parsing/source | parsing/*, parser_reproducibility/* | KEEP | D1 | 원본/immutable source pipeline 유지 |
| Filesystem/offline | filesystem_trust.py, network_guard.py, offline_* | KEEP / REUSE | D2 | 새 경계가 독자 path validation을 만들지 않음 |
| QuestionPlan | contracts/question_plan.py, question_planning.py | KEEP + MODIFY | D4 | ReviewScope producer로 재배치 |
| Retrieval | retrieval/* | MOSTLY KEEP | D3 | #153 해결 후 Navigation/Scope에서 재사용 |
| Track A/B | llm_layer/track_a.py, track_b.py, validators.py | KEEP | D2 | migration 중 universal Track B 유지 |
| Formal orchestration | review_question.py, planned_review_question.py | MODIFY / ROLE REDUCTION | D5 | legacy/direct formal façade + scoped preparation |
| Formal Run | review_run.py | KEEP + SMALL ADAPTER | D3 | Matter formalization input을 수용하되 core semantics 보존 |
| Finalizer | abstention/* | KEEP / PROTECTED | D1 | final status authority 유지 |
| Formal issue result | contracts/review.py, abstention/issue_policy.py | KEEP | D1 | MatterIssue work-state와 분리 |
| Workflow journal | workflow/events.py, state_machine.py | KEEP / PROTECTED | D2 | Formal Run execution authority 유지 |
| Drawing case | parsing/drawing_case.py, case_visual.py | KEEP + LINEAGE | D3 | ReviewMatter와 기존 case_id 분리 |
| Drawing review | drawing_review/* | SELECTIVE MODIFY | D3 | #159/#160/#164/#165/#166 선행 |
| Review packet/viewer | review_packet/* | KEEP + UX/transport modify | D4 | #152/#156와 정렬 |
| Human Decision | review_packet/decision_record.py | DO NOT MERGE INTO MATTER | D1 change/D5 preserve | packet hash bound append-only 유지 |
| Math Engine | math_engine/* | KEEP | D1 | Draft 숫자 → ConfirmedInput → deterministic calc |
| Rule Engine | rule_engine/* | KEEP | D1 | #161 release validation만 보강 |
| Workspace binding | workspace_binding.py | KEEP | D2 | current-matter/current-review pointer 분리 |
| Release | release/* | MODIFY | D3 | new package/schema completeness + #161 |
| Packaging | packaging/*, web_runtime/* | MODIFY | D2 | new modules/schema/assets wheel parity |
| ReviewMatter | new review_matter/* | NEW | D5 | mutable work authority |
| Navigation | new navigation/* | NEW | D3 | non-authoritative exploration |
| Workbench | new workbench/* | NEW | D4 | mutable work UI |
| Shared HTTP transport | canonical module from #159 | NEW/EXTRACT | D3 | third server drift 방지 |

# 5. Preserve / Modify / New / Never Remove

## 5.1 폐기하면 안 되는 핵심

finalized evidence lifecycle 및 exact DB identity

filesystem trust/offline guard

Track A validation → Track B independent audit

Finalizer hard gates 및 partial issue reconciliation

Math/Rule deterministic authority

Formal Run workflow journal

packet-derived Review view model

packet-hash-bound append-only Human Decision

## 5.2 새로 만들 핵심

ReviewMatter contracts/store/events/projection

MatterSourceBinding + conservative invalidation

Evidence Navigation + promotion boundary

canonical ReviewScope

FormalizationSnapshot + FormalizationAdapter

Matter↔FormalRun lineage/current-review pointer

ReviewMatter CLI + protected Workbench

source revision impact model

legacy formal run read-only association

## 5.3 역할을 축소/분리할 기존 상위 orchestration

review_question.py: direct/legacy formal façade로 축소

planned_review_question.py: QuestionPlan-only orchestration에서 ReviewScope adapter로 변경

question_planning.py: planner-specific control input을 ReviewScope로 변환

review_run.py: formal core 유지, Matter formalization adapter에서 호출

# 6. Current Issues to Migration Mapping

| Issue | 현재 상태/문제 | Migration 관계 |
| --- | --- | --- |
| #152 | Open - Unified Review HTML shell/readability | MIG-17 prerequisite / final presentation integration |
| #153 | Open - Planner→retrieval false no-evidence | MIG-06/MIG-07 prerequisite |
| #154 | Closed - runtime source identity mismatch | Regression invariant |
| #155 | Closed - immutable evidence finalization / exact DB identity | Regression invariant + MIG-05/MIG-09 foundation |
| #156 | Open - protected viewer file:// and permission lifecycle | MIG-17 prerequisite |
| #157 | Open - workspace-global packet publish collision | MIG-10/MIG-11 prerequisite |
| #158 | Open - Korean ordinal numeric grammar | MIG-07 prerequisite |
| #159 | Open - shared protected HTTP transport | MIG-13 prerequisite |
| #160 | Open - Pillow >=12.3 security floor | MIG-15 prerequisite |
| #161 | Open - governed active-rule release semantic validation | MIG-19 prerequisite |
| #162 | Open - main branch governance / PR-only control | Governance baseline before large migration |
| #163 | Open - v0.2.0 release-state authority | Final release-state closure after Epic acceptance |
| #164 | Open - drawing reviewer hardcode/provenance | MIG-13 prerequisite |
| #165 | Open - visual source basename collision | MIG-15 prerequisite |
| #166 | Open - declared MIME/content/decoder binding | MIG-15 prerequisite |
| #167 | Open - Stabilization Closure Round 2 umbrella | Umbrella stabilization prerequisite tracker |
| #169 | Open - commit/push/PR operating policy | All MIG commit/push/PR operating policy |

# 7. Migration Epic Overview

Epic은 20개 GitHub Issue 단위로 쪼갠다. 기존 open issue가 이미 동일 failure class를 추적하는 경우 MIG가 중복 구현하지 않고 prerequisite로 참조한다. 각 MIG는 독립 RED/GREEN과 exact-HEAD full acceptance를 갖는다.

MIG-01  Contract freeze
  ↓
MIG-02  Matter contracts
  ↓
MIG-03  Store/concurrency
  ↓
MIG-04  Event authority
  ↓
MIG-05  Source/evidence binding
  ├── MIG-06 Navigation
  └── MIG-09 FormalizationSnapshot

MIG-02 → MIG-07 ReviewScope → MIG-08 Scoped formal prep ─┐
MIG-09 ───────────────────────────────────────────────────┼→ MIG-10 Formalization adapter
#157 CLOSED ───────────────────────────────────────────────┘
MIG-10 → MIG-11 Multi-run lineage → MIG-12 CLI → MIG-13 Server → MIG-14 UI
MIG-05 + MIG-07 + MIG-14 + #160/#165/#166 → MIG-15 Visual → MIG-16 Revision impact
MIG-14 + MIG-15 + #152/#156 → MIG-17 Presentation
MIG-11 → MIG-18 Legacy association
MIG-17 + MIG-18 + #161 → MIG-19 Packaging/release/docs
MIG-16 + MIG-17 + MIG-18 + MIG-19 → MIG-20 E2E closure

# 8. MIG-01~MIG-20 Issue Specifications

## MIG-01 — Architecture contract freeze and ReviewMatter naming

Dependencies: #154 CLOSED, #155 CLOSED, #162 governance gate, #169 policy

Branch: refactor/mig-01-review-matter-contract-freeze

Expected commit: docs(mig-01): freeze ReviewMatter architecture boundaries

Create:

docs/REVIEW_MATTER_ARCHITECTURE.md

tests/integration/documentation_integrity/test_review_matter_architecture_docs.py

Modify:

docs/CONTRACT_GOVERNANCE.md

docs/CODEX_WORKFLOW.md

AGENTS.md

documentation-integrity.json

### RED test

A documentation contract test must fail while the repository still lacks an explicit ReviewMatter authority boundary and while a new persistent domain could be confused with existing drawing case_id semantics.

### Acceptance gate

Documentation validator PASS with errors=0

No production code behavior change

ReviewMatter is the only new mutable work-domain name; existing case_id/CaseManifest semantics remain unchanged

Formal evidence, Formal Run, Review Packet, Human Decision authority order remains explicit

Full pytest/Ruff/mypy/compileall unchanged

## MIG-02 — Canonical ReviewMatter contracts and identifiers

Dependencies: MIG-01

Branch: feat/mig-02-review-matter-contracts

Expected commit: feat(mig-02): add ReviewMatter contracts

Create:

src/evidence_review/review_matter/__init__.py

src/evidence_review/review_matter/contracts.py

tests/unit/review_matter/test_contracts.py

Modify:

src/evidence_review/contracts/formats.py

### RED test

Strict decoder tests fail because ReviewMatter, MatterIssue, MatterSourceBinding and MatterIssueState formats do not exist; unknown fields, duplicate issue IDs, invalid identifiers and formal-status vocabulary in work-state fields must be rejected.

### Acceptance gate

Canonical format/version constants exist

All contracts round-trip through strict decoders

Unknown/missing fields fail closed

Matter work states are distinct from contracts.review.IssueStatus

matter_id cannot be confused with CASE-VIS case_id

Focused unit suite PASS + full static gates

## MIG-03 — ReviewMatter SQLite store with optimistic concurrency

Dependencies: MIG-02

Branch: feat/mig-03-review-matter-store

Expected commit: feat(mig-03): add transactional ReviewMatter store

Create:

src/evidence_review/review_matter/schema.sql

src/evidence_review/review_matter/store.py

tests/unit/review_matter/test_store.py

tests/integration/review_matter/test_concurrency.py

### RED test

Two writers updating the same matter revision must currently be able to race because no Matter store exists. Tests first require expected_revision semantics: writer A succeeds from rev 3→4 and writer B using expected rev 3 fails with MATTER_REVISION_CONFLICT.

### Acceptance gate

Store is physically separate from evidence/evidence.sqlite

BEGIN IMMEDIATE or equivalent transaction boundary serializes mutation

expected_revision is mandatory on mutation

Rollback leaves neither partial row nor revision increment

Database schema version is explicit

Concurrent stale writer test PASS on supported platform

## MIG-04 — Append-only Matter events and transactionally consistent projections

Dependencies: MIG-03

Branch: feat/mig-04-matter-event-authority

Expected commit: feat(mig-04): add Matter event authority

Create:

src/evidence_review/review_matter/events.py

src/evidence_review/review_matter/projection.py

tests/unit/review_matter/test_events.py

tests/integration/review_matter/test_event_projection_atomicity.py

Modify:

src/evidence_review/review_matter/schema.sql

src/evidence_review/review_matter/store.py

### RED test

A test injects an exception between event append and projection update; the transaction must roll back both. Duplicate sequence numbers, non-contiguous event order, and event/matter revision mismatch must fail closed.

### Acceptance gate

Matter events are append-only

Event and projection update commit in one DB transaction

Projection can be rebuilt from events for a test fixture

Rollback produces no half-applied event

Matter event authority remains separate from workflow/events.py Formal Run journal

## MIG-05 — Exact evidence/source binding and stale invalidation foundation

Dependencies: MIG-04, #155 CLOSED

Branch: feat/mig-05-matter-source-binding

Expected commit: feat(mig-05): bind matters to exact evidence authority

Create:

src/evidence_review/review_matter/source_binding.py

src/evidence_review/review_matter/invalidation.py

tests/unit/review_matter/test_source_binding.py

tests/integration/review_matter/test_evidence_binding.py

Modify:

src/evidence_review/review_matter/contracts.py

src/evidence_review/review_matter/schema.sql

### RED test

Binding a matter to an unfinalized evidence DB, a different exact DB SHA, a changed logical snapshot, or a missing revision must fail. Rebinding a source must mark dependent issues stale rather than silently retaining READY_TO_FORMALIZE.

### Acceptance gate

Uses finalized_evidence_provenance() rather than duplicate hashing logic

Stores logical snapshot hash and exact evidence_db_sha256

No write path into evidence.sqlite

Source-binding changes emit invalidation events

Unknown dependency impact invalidates rather than retains

## MIG-06 — Evidence Navigation service and explicit promotion boundary

Dependencies: MIG-05, #153 CLOSED

Branch: feat/mig-06-evidence-navigation

Expected commit: feat(mig-06): add non-authoritative evidence navigation

Create:

src/evidence_review/navigation/__init__.py

src/evidence_review/navigation/models.py

src/evidence_review/navigation/service.py

src/evidence_review/navigation/promotion.py

tests/unit/navigation/test_models.py

tests/integration/navigation/test_evidence_navigation.py

tests/integration/navigation/test_promotion.py

### RED test

Navigation of a known bounded phrase must return traceable evidence without creating a RUN, Track handoff, ReviewPacket or formal status. Promotion from a stale navigation result must be rejected after evidence identity changes.

### Acceptance gate

Navigation result contains citation/source/revision/page/bbox/hash identity

No READY_FOR_HUMAN_REVIEW/ABSTAIN/compliance status in navigation contract

Search does not create runs/<RUN_ID>

Promotion revalidates evidence against current Matter binding

Negative no-evidence result remains non-authoritative and explicit

## MIG-07 — Canonical ReviewScope independent of planner authority

Dependencies: MIG-02, #153 CLOSED, #158 CLOSED

Branch: feat/mig-07-review-scope-contract

Expected commit: feat(mig-07): add canonical ReviewScope

Create:

src/evidence_review/review_matter/scope.py

tests/unit/review_matter/test_review_scope.py

Modify:

src/evidence_review/contracts/formats.py

### RED test

Equivalent planner-derived and explicit-user scope inputs must canonicalize to the same downstream issue/search structure where their semantics are equal, while preserving origin metadata. Invalid dependency cycles and empty required evidence roles must fail.

### Acceptance gate

ReviewScope is canonical downstream control input

Planner output is one producer, not the downstream type

Explicit user scope is another producer

Issue/search IDs remain stable and unique

No evidence or final decision can be embedded in ReviewScope

## MIG-08 — Planner and explicit-scope adapters; decouple planned review orchestration

Dependencies: MIG-07

Branch: refactor/mig-08-scoped-review-orchestration

Expected commit: refactor(mig-08): route formal preparation through ReviewScope

Create:

src/evidence_review/scoped_review.py

tests/integration/review_question/test_scoped_review_flow.py

Modify:

src/evidence_review/question_planning.py

src/evidence_review/planned_review_question.py

src/evidence_review/question_planner_cli.py

### RED test

The same canonical scope must produce equivalent deterministic retrieval/review-request semantics whether sourced from validated QuestionPlan or explicit ReviewScope. Planner lineage may differ, but downstream evidence selection cannot diverge merely because the producer differs.

### Acceptance gate

prepare_planned_review_question delegates through ReviewScope

Legacy planner CLI behavior preserved

Explicit-scope preparation path exists without pretending planner output exists

question_plan_sha256 remains compatibility lineage when planner was used

Downstream no planner/else branching outside adapter boundary

## MIG-09 — Immutable FormalizationSnapshot with exact Matter revision gate

Dependencies: MIG-05, MIG-07

Branch: feat/mig-09-formalization-snapshot

Expected commit: feat(mig-09): freeze exact Matter formalization snapshots

Create:

src/evidence_review/review_matter/snapshot.py

tests/unit/review_matter/test_formalization_snapshot.py

tests/integration/review_matter/test_formalization_race.py

Modify:

src/evidence_review/review_matter/contracts.py

src/evidence_review/review_matter/schema.sql

src/evidence_review/review_matter/store.py

### RED test

Formalization requested for expected revision 42 must fail if the Matter becomes revision 43 before snapshot creation. Snapshot creation must also fail with any required stale issue or mismatched evidence DB SHA.

### Acceptance gate

Snapshot is canonical and immutable once recorded

Snapshot contains exact matter_id/revision, ReviewScope, source/evidence bindings and selected promoted evidence

Unpromoted drafts are excluded

Required STALE/NEEDS_EVIDENCE issue blocks formalization

Concurrent revision change produces MATTER_CHANGED_DURING_FORMALIZATION

## MIG-10 — Formalization adapter into existing Formal Review core

Dependencies: MIG-08, MIG-09, #157 CLOSED

Branch: feat/mig-10-formalization-adapter

Expected commit: feat(mig-10): connect Matter snapshots to formal review core

Create:

src/evidence_review/review_matter/formalization.py

tests/integration/review_matter/test_formalization_adapter.py

Modify:

src/evidence_review/review_question.py

src/evidence_review/review_run.py

### RED test

A formalization snapshot with an unpromoted draft numeric observation must not inject that observation into evidence, calculation, rule or claim authority. A valid snapshot must create exactly one existing formal RUN using current Track A/B/finalizer boundaries.

### Acceptance gate

Matter→Formal is one-way

Existing evidence validation, Track A/B and finalizer semantics unchanged

Adapter verifies exact snapshot + current finalized evidence before run creation

No Final Run code writes Matter state directly

Direct formal review compatibility path remains operational

## MIG-11 — Matter-to-FormalRun lineage, multi-run history and current-review pointer

Dependencies: MIG-10, #157 CLOSED

Branch: feat/mig-11-matter-run-lineage

Expected commit: feat(mig-11): add multi-run Matter lineage

Create:

src/evidence_review/review_matter/formal_run_binding.py

src/evidence_review/current_review_binding.py

tests/integration/review_matter/test_multi_run_history.py

tests/unit/test_current_review_binding.py

Modify:

src/evidence_review/review_matter/schema.sql

src/evidence_review/review_run.py

### RED test

Two different Matter revisions must be able to finalize to two immutable RUNs without overwriting either packet. A stale/missing current-review pointer or packet hash mismatch must fail closed. Prior Human Decision must not be projected onto the new run.

### Acceptance gate

RUN-local final-review-packet.json remains authority

Matter stores append-only run bindings

.ers/current-review.json, if used, contains exact run_id + packet SHA only

No workspace-global packet copy/overwrite

Packet-hash-bound decisions remain isolated per run

## MIG-12 — ReviewMatter application service and CLI surface

Dependencies: MIG-06, MIG-11

Branch: feat/mig-12-review-matter-cli

Expected commit: feat(mig-12): expose ReviewMatter application workflow

Create:

src/evidence_review/review_matter/service.py

tests/integration/review_matter/test_cli_flow.py

Modify:

src/evidence_review/cli_parser.py

src/evidence_review/cli_handlers.py

src/evidence_review/command_dispatch.py

### RED test

End-to-end CLI test must fail before commands exist: create matter → add issue → bind evidence → navigation search → select evidence → status → formalize. Invalid expected revision must return a stable non-zero failure without partial mutation.

### Acceptance gate

Commands: review-matter create/status/add-issue/bind-evidence/search/select-evidence/formalize

Every mutation requires expected revision or equivalent ETag token

CLI never fabricates timestamps/hashes supplied by user

Formalize returns immutable snapshot/run identities

Existing review-question/review-run commands remain compatible

## MIG-13 — Protected Workbench server on shared HTTP transport

Dependencies: MIG-12, #159 CLOSED, #164 CLOSED

Branch: feat/mig-13-protected-workbench-server

Expected commit: feat(mig-13): add protected ReviewMatter workbench server

Create:

src/evidence_review/workbench/__init__.py

src/evidence_review/workbench/local_server.py

src/evidence_review/workbench/routes.py

tests/unit/workbench/test_routes.py

tests/integration/workbench/test_local_server_security.py

Modify:

src/evidence_review/command_dispatch.py

### RED test

Workbench duplicate Host/Origin, oversized/full/partial body, invalid token, stale expected revision and reviewer mismatch tests must fail before the server exists. Transport semantics must match the canonical helper introduced by #159 rather than copied code.

### Acceptance gate

Loopback-only/tokenized server

Canonical shared Host/Origin/body-drain/security-header primitives reused

Reviewer identity is explicit; no maintainer-specific default

Mutation endpoints enforce expected Matter revision

Windows transport stress inherited from #159 plus Workbench route coverage

## MIG-14 — Workbench UI for MatterIssue, navigation and draft/formal separation

Dependencies: MIG-13

Branch: feat/mig-14-review-matter-workbench-ui

Expected commit: feat(mig-14): add ReviewMatter workbench UI

Create:

src/evidence_review/workbench/view_model.py

src/evidence_review/workbench/html_renderer.py

src/evidence_review/workbench/assets/workbench.css

src/evidence_review/workbench/assets/workbench.js

tests/unit/workbench/test_view_model.py

tests/unit/workbench/test_html_renderer.py

Modify:

src/evidence_review/packaging/file_selection.py

### RED test

Rendered Workbench must not use Formal statuses for draft findings; navigation result, draft observation, stale issue and formal run history must be visibly distinct. A draft PASS-like wording cannot render as final approval badge.

### Acceptance gate

MatterIssue work states visible

Evidence citations open with exact provenance

Draft/Unverified/Needs confirmation labels explicit

Formalize disabled when blockers exist

Keyboard focus/desktop responsive/browser console manual QA PASS

No Human Decision form in mutable Workbench

## MIG-15 — Drawing/visual workflow integration with ReviewMatter and ReviewScope

Dependencies: MIG-05, MIG-07, MIG-14, #160 CLOSED, #165 CLOSED, #166 CLOSED

Branch: feat/mig-15-matter-visual-integration

Expected commit: feat(mig-15): bind visual review to ReviewMatter

Create:

src/evidence_review/review_matter/visual_binding.py

tests/integration/review_matter/test_visual_binding.py

Modify:

src/evidence_review/case_visual.py

src/evidence_review/drawing_review/visual_handoff.py

src/evidence_review/drawing_review/visual_pages.py

### RED test

A Matter must not resolve a visual attachment by basename or attach a DrawingCandidate from another visual case/source hash. Visual analysis generated from ReviewScope must remain observation/candidate authority only until existing confirmation paths promote values.

### Acceptance gate

Matter→CASE-VIS→attachment_id→source SHA lineage exact

ReviewScope accepted by visual handoff without mandatory QuestionPlan object

No visual AI estimate becomes ConfirmedInput automatically

Existing drawing confirmation/calibration append-only semantics preserved

Duplicate basename, MIME mismatch and decoder boundary regressions inherited from #165/#166

## MIG-16 — Conservative source revision impact and issue invalidation

Dependencies: MIG-05, MIG-15

Branch: feat/mig-16-source-revision-impact

Expected commit: feat(mig-16): invalidate affected Matter issues conservatively

Create:

src/evidence_review/review_matter/impact.py

tests/unit/review_matter/test_impact.py

tests/integration/review_matter/test_revision_invalidation.py

Modify:

src/evidence_review/review_matter/invalidation.py

src/evidence_review/review_matter/service.py

### RED test

Rev.3→Rev.4 of a source used by Issue A must never retain Issue A as READY_TO_FORMALIZE unless exact source identity is unchanged. Unknown or unmodelled impact must invalidate rather than retain.

### Acceptance gate

Exact same source hash may retain binding

Changed source hash invalidates all issues dependent on that source in v1

Unknown dependency graph is treated as affected

No AI-based geometric impact heuristic in v1

Re-formalization impossible until stale required issues are re-reviewed

## MIG-17 — Shared presentation primitives without Workbench/Formal authority collapse

Dependencies: MIG-14, MIG-15, #152 CLOSED, #156 CLOSED

Branch: refactor/mig-17-shared-review-presentation

Expected commit: refactor(mig-17): share review presentation primitives safely

Create:

src/evidence_review/presentation/__init__.py

src/evidence_review/presentation/tokens.py

tests/unit/presentation/test_presentation_contract.py

Modify:

src/evidence_review/review_packet/html_renderer.py

src/evidence_review/review_packet/presentation.py

src/evidence_review/workbench/html_renderer.py

src/evidence_review/workbench/assets/workbench.css

### RED test

A structural test must prove that Workbench can share visual tokens with Formal Review while Formal Review still rejects mutable Matter actions and Workbench still cannot persist Human Decision. Protected asset routes remain Formal Review specific unless explicitly authorized.

### Acceptance gate

Typography/control tokens shared where safe

Distinct DOM authority markers: data-surface=workbench vs formal-review

Formal Review remains packet-derived/read-only except Human Decision

Workbench remains Matter-derived and has no packet decision endpoint

#152/#156 browser acceptance remains PASS

## MIG-18 — Legacy formal-run association without historical reconstruction

Dependencies: MIG-11

Branch: feat/mig-18-legacy-formal-reference

Expected commit: feat(mig-18): reference legacy runs without reconstructing Matter state

Create:

src/evidence_review/migration/review_matter.py

tests/unit/migration/test_review_matter_legacy.py

tests/integration/review_matter/test_legacy_run_reference.py

### RED test

Importing a historical RUN that lacks Matter history must not invent MatterIssue, DraftFinding, Matter revision, or source-impact history. Test expects a read-only LegacyFormalReviewReference with only verifiable run/packet identities.

### Acceptance gate

No invented historical state

Legacy packet/decision bytes unchanged

Unknown historical fields remain absent/None with explicit compatibility status

Legacy association cannot be edited as native Matter history

Existing migration adapters remain untouched unless required

## MIG-19 — Packaging, release validation, skills, docs and AGENTS finalization

Dependencies: MIG-17, MIG-18, #161 CLOSED

Branch: docs/mig-19-review-matter-release-integration

Expected commit: docs(mig-19): integrate ReviewMatter into release and agent guidance

Create:

tests/integration/packaging/test_review_matter_runtime_package.py

tests/integration/release/test_review_matter_release_validation.py

Modify:

src/evidence_review/packaging/file_selection.py

src/evidence_review/packaging/runtime_packages.py

src/evidence_review/release/validator.py

.agents/skills/ers-review/SKILL.md

README.md

docs/README.md

docs/CODEX_WORKFLOW.md

docs/CONTRACT_GOVERNANCE.md

docs/REVIEWER_WORKFLOW.md

docs/MANUAL_ACCEPTANCE_POLICY.md

AGENTS.md

### RED test

Wheel/runtime smoke must initially fail if review_matter/navigation/workbench assets or schema are missing. Documentation test must fail if it still says every natural-language interaction requires Planner or conflates Workbench draft state with Formal Review.

### Acceptance gate

Wheel contains all new Python modules/schema/assets

Source checkout and installed wheel behavior parity

Release validator checks Matter schema/runtime package completeness without user Matter data

ERS skill describes Navigation/Matter/Formalization modes accurately

Documentation integrity errors=0

Full Python 3.13 packaging and offline smoke PASS

## MIG-20 — Exact-HEAD real-environment migration acceptance and Epic closure

Dependencies: MIG-16, MIG-17, MIG-18, MIG-19

Branch: test/mig-20-review-matter-acceptance

Expected commit: test(mig-20): close ReviewMatter migration acceptance

Create:

docs/REVIEW_MATTER_ACCEPTANCE_2026-09-08.md

tests/integration/review_matter/test_end_to_end_matrix.py

### RED test

The acceptance matrix is written first as executable scenarios and must expose any remaining gap: navigation-only, planner formalization, explicit scope, partial multi-issue, visual confirmation, source revision invalidation, two formal runs, packet-specific Human Decision, restart/recovery, installed-wheel runtime.

### Acceptance gate

Exact candidate SHA and clean worktree recorded

Full pytest/Ruff/mypy/mypy-win32/compileall/documentation PASS

Python 3.13 isolated wheel/runtime smoke PASS

Real protected Workbench + Formal Review browser QA PASS

17-page CASE_DRAWING + text/reference-only scenarios PASS

No SQLite sidecars; evidence DB exact SHA unchanged through review lifecycle

ACTIONS state reported exactly, never inferred

Epic can close only with no Critical/Important migration blocker

# 9. Cross-cutting Failure Modes and New Expected Issues

| ID | 위험 | 예시 | Severity | 통제 |
| --- | --- | --- | --- | --- |
| MIG-A01 | case_id semantic collision | 기존 drawing case와 Matter identity 혼동 | Critical | matter_id 사용, ReviewCase 금지 |
| MIG-A02 | Matter/Run dual authority | 작업 상태와 execution 상태 충돌 | Critical | authority 분리 |
| MIG-A03 | Formalization snapshot race | rev42/43 혼합 입력 | Critical | expected revision + atomic snapshot |
| MIG-A04 | Stale Draft after source revision | 옛 도면 관찰 재사용 | Critical | dependency invalidation |
| MIG-A05 | Impact false negative | 변경 영향 누락 | Critical | unknown→stale |
| MIG-A06 | Draft→Formal leakage | AI 추정이 공식 claim으로 승격 | Critical | explicit promotion gate |
| MIG-A07 | Navigation bypass | 검색 결과가 공식 evidence처럼 사용 | Important | promotion revalidation |
| MIG-A08 | Planner/explicit scope divergence | producer별 retrieval semantics 분기 | Important | ReviewScope canonicalization |
| MIG-A09 | Old Human Decision reuse | 구 packet 결정이 새 결과에 승계 | Critical | packet hash isolation |
| MIG-A10 | Partial Matter transaction | event/projection 불일치 | Critical | single DB transaction |
| MIG-A11 | Duplicate formalization | 동일 revision에서 중복 RUN | Important | idempotency key |
| MIG-A12 | Workbench HTTP drift | 세 번째 transport 구현 복제 | High security | reuse #159 canonical helper |
| MIG-A13 | Draft/Final UI ambiguity | 초안 PASS 오인 | Important | surface/status vocabulary separation |
| MIG-A14 | Legacy reconstruction error | 과거 데이터 추측 | Important | read-only legacy reference |
| MIG-A15 | Packaging parity | source만 PASS, wheel FAIL | Important | isolated wheel/runtime smoke |

# 10. Global Acceptance Policy for Every MIG

RED
→ verify RED cause
→ minimal GREEN implementation
→ focused regression
→ scoped commit
→ exact candidate HEAD
→ full acceptance on that HEAD
→ no post-acceptance edit
→ push feature branch only
→ local/remote SHA parity
→ PR
→ explicit merge step

핵심 불변식: TESTED_SHA == COMMITTED_SHA == PUSHED_SHA == PR_HEAD_SHA

documentation integrity

full pytest

Ruff

mypy src

mypy --platform win32 src

compileall

git diff --check

Python 3.13 wheel/install smoke when package changed

browser QA for UI

Windows stress for transport

evidence lifecycle/hash/no-sidecars for evidence-bound changes

# 11. Epic Closure Acceptance Matrix

| Case | Scenario | Pass condition |
| --- | --- | --- |
| NAV-01 | bounded evidence navigation | No formal RUN/Track/packet created |
| FORM-01 | planner-driven formal review | Existing planner→scope→formal pipeline PASS |
| FORM-02 | explicit user scope formalization | No fake planner artifact; same formal core |
| ISSUE-01 | multi-issue partial result | Matter work partial + finalizer PARTIALLY_RESOLVED semantics valid |
| VIS-01 | drawing visual review | exact attachment/source + confirmation boundary |
| REV-01 | Rev.3→Rev.4 | dependent MatterIssue becomes stale/recheck |
| RUN-01 | two formal runs from one Matter | both immutable packets retained |
| DEC-01 | human decision per packet | old decision not reused |
| REC-01 | restart/recovery | Matter event/projection and Formal Run resume valid |
| PKG-01 | installed wheel | Navigation/Matter/Workbench/Formal paths work from wheel |
| UI-01 | Workbench browser | draft/final distinction, keyboard/focus, console 0 |
| UI-02 | 17-page CASE_DRAWING final review | protected raster/provenance/zoom PASS |

# 12. AGENTS.md Redesign

새 AGENTS.md는 현재 불변식을 보존하면서 새 Architecture의 권한 차이를 명시한다. 특히 기존의 “모든 자연어 질문은 Planner” 규칙을 migration-aware rule로 바꾸고, Navigation/Matter/Formalization을 구분한다. 다만 아직 merge되지 않은 target command를 current runtime처럼 사용하지 못하도록 exact-HEAD capability rule을 추가한다.

## 주요 변경점

Authority order에 ReviewMatter와 FormalizationSnapshot 추가

Navigation은 non-authoritative, RUN/Track/packet을 만들지 않음

Matter work state와 Formal IssueStatus를 분리

ReviewScope를 canonical downstream control input으로 규정

Formalization exact revision / stale rejection / one-way promotion

source revision unknown impact → stale

Workbench와 Formal Review HTTP/UI authority 분리

#169 TESTED=COMMITTED=PUSHED=PR_HEAD policy 편입

current executable behavior와 target architecture를 구분하는 migration-status rule 추가

완성된 AGENTS.md 원문은 별도 산출물로 함께 제공한다.

# 13. Final Recommendation

권고안은 Big-bang rewrite가 아니다. 현재 ERS의 가장 비싼 correctness 자산인 immutable evidence, exact provenance, issue-aware retrieval, Track A/B, finalizer, protected viewer, append-only Human Decision을 보존하고, 그 앞에 ReviewMatter라는 지속형 업무 도메인을 추가한다.

Architecture migration은 기존 안정화 이슈를 우회해서 시작하면 안 된다. 특히 #153, #157, #159, #160, #164, #165, #166은 각각 retrieval, multi-run, transport, visual security/provenance의 기반이므로 해당 기능을 새 Workbench/Matter에 복제하기 전에 현재 issue를 닫는 것이 우선이다.

Track B selective audit, AI 자동 revision impact, microservice/graph DB/cloud collaboration은 이번 Epic 범위에서 제외한다. 먼저 새 업무 모델이 현재 Formal Core와 함께 안전하게 동작하는지 입증한 뒤 별도 평가 이슈로 다루는 편이 적절하다.

# Appendix A. Recommended Repository Placement

src/evidence_review/
├─ review_matter/
│  ├─ contracts.py
│  ├─ schema.sql
│  ├─ store.py
│  ├─ events.py
│  ├─ projection.py
│  ├─ source_binding.py
│  ├─ invalidation.py
│  ├─ scope.py
│  ├─ snapshot.py
│  ├─ formalization.py
│  ├─ formal_run_binding.py
│  ├─ service.py
│  ├─ visual_binding.py
│  └─ impact.py
├─ navigation/
│  ├─ models.py
│  ├─ service.py
│  └─ promotion.py
├─ workbench/
│  ├─ routes.py
│  ├─ local_server.py
│  ├─ view_model.py
│  ├─ html_renderer.py
│  └─ assets/
├─ presentation/
│  └─ tokens.py
├─ scoped_review.py
└─ current_review_binding.py

# Appendix B. Deliverable Files

| 파일 | 목적 |
| --- | --- |
| ERS_Architecture_Migration_Report.docx | Architecture Map + MIG-01~20 + risks + acceptance + AGENTS redesign report |
| 2026-09-08-ers-review-matter-architecture-migration.md | Superpowers-compatible execution-grade implementation plan |
| AGENTS.md | Migration-aware redesigned repository agent instructions |